Home page; Let’s move the shows to the top all upcoming events in order by date.

Search bar section interactive map will be great. The search bar does not have any states or USA cities just countries.

Slideshow + search option  has been removed and now events are at the top. The “upcoming event” text will be larger to look nicer. Te search box has list of countries but when you select USA there are other state choices. It’s a take it or leave it option. Might be possible to customize it by state bt will require additional development time and cost.

Interactive map Will take about 3-5 Days extra and I will need to get you a new quote and it will not begin until current project is paid in full.

Sponsor posts can we add links to their websites once clicked

Completed

Can we make the “create my event” larger and put it in a more visible area larger colorful so any other person who has a show can easily access it and upload and pay without any issue.

Organizer accounts are free. If you want organizers to pay it Will add 1-2 weeks onto the project and you need to get a new quote and it will not begin until current project is paid in full.

Website was requested and deveoped for the sale of tickets, which it does, not for the sale of organizers.

Whoever makes an even has an acct as organizer simple information we need from them

Name of event, location, times, website, Hours, Contact, Image.

All of this information PLUS A LOT MORE is already there for the organizer.

The event page that showthe event information can we make it simplernot so much information just Flyer image and show information   for people wanting to   Register, vendor, purchase tickets just simple options and the more elaborate once they are in the page. If that makes (sense).

No it does not make sense. Event location date, contact info, maps, price and types of tickets is about as basic as you can get. This is all the information people need to know all the details about the specific event.

I tried to log in to my acct LowlifeOG (username) it didn’t let me purchase ticket

This email was registered as an organizer and organizers cannot purchase tickets. Only attendees can purchase tickets. You need to register as an attendee. We also create accounts and those accounts and login were already provided to you 12-20-22 and you can view them again by visiting this link:

https://superprosites.com/wp-content/uploads/2022/12/login_access.txt

I am still messing with the admin page we can do a walk thru over the phone.

Upon final received payment and completion full documention and screen shots and / or video tutorials will be provided so you know how to fully manage the system. I suggest if you have questions about the users (administrator, organizer, attendee, scanner) to try logging it to each one and if its not simple enough asking questions.

Can we Change the sponsor section to “preferred partners” and hall of fame to show recap where we can upload pics for all the shows. We have plans and updates we want to do with that in the future.

Completed: Bottom footer changed from “Sponsors” to “Preferred Partners” and links to websites added to each logo.

How does the sponsor package work can they sign up themselves or do we have to do it for them.

Link goes to your apparel website. Information was not provided so you need to create it and they check out to purchase whichever plan and price you create for them to purchase. You are responsible for the content and images.

Also having the option that if someone crates an event only we can sell tickets if we sell the tickets for them and let them use the scanner system we have to have a way to  charge basically becoming a ticket system for them.

Unclear what your referring to. You need to clarify.

On the APP;

All I can do on the app is use the scanning option   but it wont,let me scan I can see anything just a black screen.

We need the app to be like a mobile website where they can do the same as the site but simple

Registration

The scanner QR is fixed and working. Tap to check in is now working. Graphics have also been improved. This is latest improvements since we sent you the IOS install on Dec 16th. The only feature currently of the app is the scanner feature as scope of service. If you want to add all features of the website to the app it will take extra 4-6 weeks and additional cost estimate around $2000-$4000 extra.

Would love to do a walk thru over the phone when available.

When job is complete full documentation with how to use every feature of the system will be provided including screen shots and / or videos.

I will let u know what we want for registration

Owner information, Name,first and last, phone, email.

Vehicle; year, make, model, Club;  affiliation and chapter

Contact information is already requested to check out. Adding these additional requirements can take 1-2 more weeks and will need to get you a new quote and it will not begin until current project is paid in full.

Vendors

Name first last

Business name

Address

Social media links

Booth size

Contact information is already requested to check out. Adding these additional requirements can take 1-2 more weeks and will need to get you a new quote and it will not begin until current project is paid in full.

Sorry if my thoughts are all over the place, please feel free to call me 5125902890